TaxiTimes Handover Document
# Software Used
This software was ran on EasyPHP devserver version 17.0 on a windows machine while it was in development at college, after the project moved home, it was running on XAMPP on a linux machine.
The web files (php,html,css) were developed using visual studio code (Feburary 2020-April 2020 updates).
# Requirements Met
The program met all of the requirements outlined in the requirements doccument.
# Work Left To Do
Some problems with validation and compatibility across different browsers and machines arose, for the program to be truly complete, these issues need to be ironed out.
Being able to view the log feature through the admin page was cut due to time constraints, however the log feature still works through the database backend.
# Issues Arisen in Testing
When passing the database file between Clare and I, we discovered that a database called ‘taxidb’ needed to be present already before the tables and data could be passed over.
We had also discovered that the fields lacked proper protection against SQL injection attacks and the passwords did not implement length checks.
# Anticipated Issues
The log feature broke intermittently once the program was transferred over to linux, I was unable to fix this but it did work at seemingly random times.
# Estimated Time Remaining
As the changes required are relitavely minor, these fixes would take no longer than a few weeks at most.